PARTYSCENE

Host Profile Enhancement

Lean Sprint Plan — 1 Week Build

Maximum Impact, Minimum Complexity

April 2026  |  v2.0

# 1. Guiding Principle

PartyScene is free, fast, and authentic. Every feature in this plan passes one test: does it make a host’s profile look legit and help them get more people to their events? If a feature requires a cron job, a new background worker, or more than a day of backend work, it’s out of scope. We’re building a full-looking profile page, not a SaaS analytics dashboard.

What’s IN: Bio, social links, cover image, public profile page, follow button, media gallery, profile sharing slug, event stats (simple counts derived at query time).

What’s OUT: Ratings/reviews, analytics dashboard, CSV export, SMS marketing, affiliate system, Redis caching, cron jobs, notification workers, accent colors/theming.

# 2. Current State (What We Have)

## 2.1 User Data Model Today

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| username | string | Unique handle |
| email | string | Account email |
| first_name / last_name | string | Display name |
| organization_name | string | Brand name (optional) |
| avatar | string (URL) | Profile image |
| stripe_account_kyc_status | string ¦ null | Payment status |

## 2.2 Profile Screen Today

ProfileScreen.js is 362 lines. It shows a name, avatar, and a menu linking to Manage Events, My Posts, My Tickets, Terms, Privacy, Support, and Account Actions. There is no bio, no social links, no public-facing profile, and no way for another user to view a host’s page. The GET /users/:id endpoint exists on the backend but no frontend screen uses it.

## 2.3 What’s Missing (Quick Gaps)

- No bio or description field anywhere

- No social links (Instagram, Twitter, TikTok, website)

- No cover/banner image

- No public profile page for hosts that other users can visit

- No follow system — only a friends system exists

- No media gallery or event portfolio

- No event count or attendee stats visible on profile

- No shareable profile URL (slug)

# 3. Data Model Changes

## 3.1 New Columns on Users Table

All nullable. Zero impact on existing functionality. One migration.

| Field | Type | Purpose |
| --- | --- | --- |
| bio | TEXT (max 500) | Host description / about me |
| cover_image | VARCHAR(512) | Banner image URL |
| website_url | VARCHAR(255) | Host’s website |
| instagram_handle | VARCHAR(100) | Instagram (without @) |
| twitter_handle | VARCHAR(100) | Twitter/X handle |
| tiktok_handle | VARCHAR(100) | TikTok handle |
| custom_link_url | VARCHAR(255) | Any other link |
| custom_link_label | VARCHAR(100) | Label for custom link |
| profile_slug | VARCHAR(100) UNIQUE | Shareable URL: /host/dj-mike |
| is_verified_host | BOOLEAN (default false) | Verified badge (manual for now) |
| host_since | TIMESTAMP | Auto-set on first event creation |
| organization_type | VARCHAR(50) | promoter, venue, dj, artist, community, etc. |

## 3.2 New Table: host_followers

Simple join table. That’s it. No follower counts table, no snapshots — just COUNT(*) at query time. At PartyScene’s current scale this is perfectly fast.

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PRIMARY KEY |
| follower_id | UUID | FK → users.id, NOT NULL |
| host_id | UUID | FK → users.id, NOT NULL |
| created_at | TIMESTAMP | DEFAULT now() |

Unique constraint on (follower_id, host_id). Index on host_id for counting. Index on follower_id for “who do I follow” queries.

## 3.3 New Table: host_media

Simple gallery. Hosts upload photos, we store URLs. No thumbnails, no video processing — just images stored the same way we already store event media and avatars.

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PRIMARY KEY |
| host_id | UUID | FK → users.id, NOT NULL |
| media_url | VARCHAR(512) | NOT NULL (S3 URL) |
| caption | VARCHAR(280) | Nullable |
| sort_order | INTEGER | DEFAULT 0 |
| event_id | UUID | FK → events.id, nullable (optional link) |
| created_at | TIMESTAMP | DEFAULT now() |

Cap at 20 images per host (enforced in the API, not the DB). Keep it simple.

# 4. API Changes

## 4.1 Modified Endpoints

### PUT /user

Accept all new fields: bio, social links, cover_image, profile_slug, organization_type. Validate profile_slug as lowercase alphanumeric + hyphens, 3-50 chars, unique. Everything else is just string storage.

### GET /users/:id (The Big One)

This becomes the public host profile endpoint. Return everything the frontend needs in a single call:

| Field | Source | Complexity |
| --- | --- | --- |
| All user fields (new + old) | users table | Zero — just SELECT * |
| total_events | COUNT(*) FROM events WHERE host_id = :id | One subquery |
| total_attendees | COUNT(*) FROM tickets joined to host’s events | One subquery |
| follower_count | COUNT(*) FROM host_followers WHERE host_id = :id | One subquery |
| is_following | EXISTS check for current user | One subquery |
| upcoming_events | events WHERE host_id = :id AND time > now() LIMIT 10 | One query |
| past_events | events WHERE host_id = :id AND time < now() LIMIT 20 | One query |
| media | host_media WHERE host_id = :id ORDER BY sort_order | One query |

Yes, that’s multiple queries. At our scale it’s fine. If it ever gets slow, we add a cache later. Don’t prematurely optimize.

## 4.2 New Endpoints

| Endpoint | Method | What It Does |
| --- | --- | --- |
| /host/:slug | GET | Resolve slug → user ID, return same response as GET /users/:id |
| /users/:id/follow | POST | Follow a host (auth required, insert into host_followers) |
| /users/:id/follow | DELETE | Unfollow (delete from host_followers) |
| /users/upload/cover | POST | Upload cover image (same pattern as avatar upload) |
| /host/media | POST | Upload gallery image (multipart, check < 20 limit) |
| /host/media/:mediaId | DELETE | Remove gallery image |
| /host/media/reorder | PUT | Update sort_order values (array of {id, sort_order}) |

That’s 7 new endpoints. All are basic CRUD. No background jobs, no workers, no complex business logic.

# 5. Frontend Changes

## 5.1 New React Query Hooks

| Hook | Endpoint | Type |
| --- | --- | --- |
| usePublicProfile(userId) | GET /users/:id | Query |
| useHostBySlug(slug) | GET /host/:slug | Query |
| useFollowHost(hostId) | POST /users/:id/follow | Mutation |
| useUnfollowHost(hostId) | DELETE /users/:id/follow | Mutation |
| useUploadCoverImage() | POST /users/upload/cover | Mutation |
| useUploadHostMedia() | POST /host/media | Mutation |
| useDeleteHostMedia() | DELETE /host/media/:id | Mutation |
| useReorderHostMedia() | PUT /host/media/reorder | Mutation |

## 5.2 New Screens

### PublicHostProfileScreen

The main deliverable. This is what users see when they tap on a host’s name from an event card. Layout from top to bottom:

- Cover image (full width, ~200px tall) with profile image overlapping bottom-left

- Name, username, organization type badge, verified badge (if applicable)

- Stats row: X events · X attendees · X followers

- Action row: Follow/Unfollow button, Share button (copies profile link)

- About section: bio text, tappable social link icons, website link, host since date

- Upcoming Events: horizontal scroll of event cards (reuse existing EventCard component)

- Past Events: vertical list/grid of past events (portfolio feel)

- Media Gallery: image grid, tap to view full-screen

### EditHostProfileScreen

New screen accessible from the existing profile menu. Form fields for: bio (multiline, 500 char limit), website, Instagram handle, Twitter handle, TikTok handle, custom link + label, organization type picker, profile slug input with availability check. Cover image upload with crop/preview. Save calls PUT /user.

## 5.3 Modifications to Existing Screens

- ProfileScreen.js: Add “Edit Profile” button that navigates to EditHostProfileScreen. Show cover image if set. Display bio preview and social links.

- EventDetailScreen: Make host name/avatar tappable → navigates to PublicHostProfileScreen

- EventCard component: Make host avatar tappable → navigates to PublicHostProfileScreen

- Navigation (AppStack.js): Add PublicHostProfileScreen and EditHostProfileScreen to the stack

# 6. One-Week Sprint Plan

## Day 1 — Database + API Foundation

- Write and run the migration: add all 12 new columns to users table

- Create host_followers table with indexes

- Create host_media table with indexes

- Extend PUT /user to accept and validate all new fields

- Add profile_slug uniqueness validation

- Backfill host_since for existing users who have created events

## Day 2 — Public Profile API

- Enhance GET /users/:id with computed stats (event count, attendee count, follower count, is_following)

- Include upcoming_events, past_events, and media arrays in the response

- Build GET /host/:slug endpoint (slug resolution + redirect to profile response)

- Build POST/DELETE /users/:id/follow endpoints

- Test all endpoints with Postman or curl

## Day 3 — Media + Cover Image API

- Build POST /users/upload/cover (mirror existing avatar upload pattern)

- Build POST /host/media (multipart upload, enforce 20-image cap)

- Build DELETE /host/media/:mediaId

- Build PUT /host/media/reorder

- Write all new React Query hooks (8 hooks from section 5.1)

## Day 4 — Edit Profile Screen

- Build EditHostProfileScreen with form fields for all new profile data

- Cover image upload with preview (reuse existing image picker + compression logic)

- Profile slug input with real-time availability check

- Organization type picker (dropdown or chip selector)

- Wire up Save button to PUT /user, invalidate cache on success

## Day 5 — Public Host Profile Screen

- Build PublicHostProfileScreen layout: cover image, avatar, name, stats row

- Follow/Unfollow button with optimistic UI

- Share button (copy profile link to clipboard)

- About section with bio and tappable social link icons

- Upcoming events horizontal scroll (reuse EventCard)

- Past events list/grid section

## Day 6 — Media Gallery + Wiring

- Media gallery grid on PublicHostProfileScreen with full-screen image viewer

- Media upload UI in EditHostProfileScreen (add, delete, drag to reorder)

- Wire host taps: EventCard and EventDetailScreen → PublicHostProfileScreen

- Add Edit Profile and View My Public Profile to ProfileScreen menu

- Add new screens to navigation stack

## Day 7 — Polish + Test

- Test full flow: edit profile → view public profile → follow → share link

- Test empty states (no bio, no events, no media, no followers)

- Test backward compatibility: existing users with null new fields render correctly

- Fix styling, spacing, loading states, error handling

- Update ProfileScreen to show cover image and bio preview for logged-in user

- Final smoke test on both iOS and Android

# 7. Explicitly Out of Scope

These features showed up in the competitive analysis but are not worth the complexity right now:

| Feature | Why It’s Cut |
| --- | --- |
| Ratings & Reviews | Needs a post-event trigger, moderation, and a new UI flow. Build when we have more hosts. |
| Analytics Dashboard | Cron jobs, snapshot tables, charts. Hosts don’t need this yet — they can see their events in Manage Events. |
| CSV/Data Export | Backend-only effort with no visible user impact. Revisit when hosts ask for it. |
| SMS/Email Marketing | Requires third-party integration (Twilio, SendGrid). Separate project entirely. |
| Affiliate/Referral System | Complex commission logic and tracking. Posh-level feature for Posh-level scale. |
| Redis Caching | Premature optimization. COUNT queries are fast at our scale. Add when we actually see slow responses. |
| Accent Colors/Theming | Nice-to-have cosmetic. Low ROI relative to effort of theme engine. |
| Multi-Organization Support | Schema supports it later (profile_slug per org). Not needed until hosts ask for it. |
| Notification Workers | Follow notifications are nice but need a push notification system overhaul. Phase 2. |

# 8. Backend Implementation Notes

## 8.1 Migration Strategy

Three migrations total. Run them in order, all are additive (no column drops, no renames), so they’re fully backward compatible and safe to run on a live database.

- ALTER TABLE users ADD COLUMN bio TEXT, cover_image VARCHAR(512), website_url VARCHAR(255), instagram_handle VARCHAR(100), twitter_handle VARCHAR(100), tiktok_handle VARCHAR(100), custom_link_url VARCHAR(255), custom_link_label VARCHAR(100), profile_slug VARCHAR(100) UNIQUE, is_verified_host BOOLEAN DEFAULT false, host_since TIMESTAMP, organization_type VARCHAR(50)

- CREATE TABLE host_followers (id UUID PRIMARY KEY, follower_id UUID REFERENCES users(id), host_id UUID REFERENCES users(id), created_at TIMESTAMP DEFAULT now(), UNIQUE(follower_id, host_id))

- CREATE TABLE host_media (id UUID PRIMARY KEY, host_id UUID REFERENCES users(id), media_url VARCHAR(512) NOT NULL, caption VARCHAR(280), sort_order INTEGER DEFAULT 0, event_id UUID REFERENCES events(id), created_at TIMESTAMP DEFAULT now())

## 8.2 Cover Image Upload

Mirror the existing avatar upload pattern exactly. The current flow: client compresses image → sends multipart FormData to POST /users/upload → backend stores in S3 → returns URL. Do the same thing for POST /users/upload/cover but store under a /covers/ S3 prefix. Recommended dimensions: 1200x400 (3:1 ratio), but don’t enforce — the frontend can crop/scale.

## 8.3 Gallery Upload

Same S3 pattern. Store under /gallery/{host_id}/. Accept one image at a time via POST /host/media. No batch upload needed — the frontend can loop. Return the created media object so the UI can update immediately without refetching.

## 8.4 Public Profile Query

The GET /users/:id response should be one controller function that runs a few simple queries. Pseudocode:

- user = SELECT * FROM users WHERE id = :id

- stats = SELECT COUNT(DISTINCT e.id) as total_events, COUNT(DISTINCT t.id) as total_attendees FROM events e LEFT JOIN tickets t ON t.event_id = e.id WHERE e.host_id = :id

- follower_count = SELECT COUNT(*) FROM host_followers WHERE host_id = :id

- is_following = SELECT EXISTS(SELECT 1 FROM host_followers WHERE host_id = :id AND follower_id = :currentUserId)

- upcoming = SELECT * FROM events WHERE host_id = :id AND time > now() ORDER BY time ASC LIMIT 10

- past = SELECT * FROM events WHERE host_id = :id AND time < now() ORDER BY time DESC LIMIT 20

- media = SELECT * FROM host_media WHERE host_id = :id ORDER BY sort_order ASC

Combine into one response object. These are all indexed queries on small tables. Don’t overthink it.

## 8.5 Backward Compatibility Checklist

- All new user columns are nullable — existing GET /user responses just get extra null fields

- Existing PUT /user continues to work — new fields are optional in the request body

- Existing avatar upload is untouched — cover upload is a separate endpoint

- No changes to auth flow, token format, or secure storage schema

- No changes to events, tickets, friends, scenes, or payments endpoints

- Frontend: all new UI sections should check for null/empty and hide gracefully